# RACI Matrix

Roles across the 20 intents and delivery lifecycle. Legend: R Responsible (does the work) · A Accountable (signs off) · C Consulted (input required) · I Informed (kept aware).

# Roles

| Code | Role | Real-world holder |
| --- | --- | --- |
| TG | Trusted Guide / Architect of record | Prashant Kumar |
| AI | AI builder (this workspace) | Claude Opus 4.7 |
| SFA | Salesforce Admin | PTSF Salesforce Admin |
| PTIT | PTSF IT (identity, integration, infra) | PTSF IT team |
| ROM | Regional Ops Manager | one per region (EMEA/AMER/APAC) |
| TM | Team Manager | one per region |
| HIC | HIC Vendor | External |
| LEG | Legal / Compliance | PTSF Legal |
| MKT | Marketing / Dev (Facebook app) | PTSF Marketing |

# By activity

## Scope definition + refinement

| Activity | TG | AI | SFA | PTIT | ROM | LEG |
| --- | --- | --- | --- | --- | --- | --- |
| Author intent | C | R | I | I | C | C |
| Ratify intent (sign) | A | R | I | I | C | C |
| Refine an intent (governed edit) | A | R | I | I | C | I |
| Decision records | A | R | I | I | C | C |

## Design + build

| Activity | TG | AI | SFA | PTIT | HIC |
| --- | --- | --- | --- | --- | --- |
| Author design.md | C | R | C | C | I |
| Ratify design | A | R | C | C | I |
| Metadata build (Apex, Flow, objects) | C | R | I | I | I |
| Deploy to sandbox | A | R | C | I | I |
| Deploy to production | A | I | R | C | I |

## Testing + sign-off

| Activity | TG | AI | SFA | PTIT | ROM | TM |
| --- | --- | --- | --- | --- | --- | --- |
| Author test-script.md | C | R | I | I | I | I |
| Run automated tests | I | R | I | I | I | I |
| Run manual (👁) scenes | C | I | R | C | R | R |
| Sign off manual criteria | A | I | R | I | R | R |
| Diagnose failures | A | R | C | C | I | I |

## Per-intent sign-off responsibility

For the 15 intents with pending 👁 manual criteria:

| Intent | Primary signer | Secondary |
| --- | --- | --- |
| INT-002 (SAML JIT) | PTIT | TG |
| INT-003 (external logins) | MKT + SFA | TG |
| INT-005 (regional users) | PTIT + ROM | TG |
| INT-006 (patient wizard) | SFA | TG |
| INT-008 (application lifecycle) | SFA | TG |
| INT-010 (SLA reassignment) | ROM (regional) | SFA |
| INT-011 (assessment form) | SFA | TM |
| INT-012 (escalation) | TM | ROM |
| INT-013 (assessor console) | SFA | ROM |
| INT-014 (subsidy determination) | ROM | TG |
| INT-015 (chat + bot) | SFA + ROM | TG |
| INT-016 (reporting) | ROM | TM |
| INT-017 (migration) | PTIT + SFA | TG |
| INT-018 (cutover) | PTIT | TG + ROM |
| INT-020 (region scoping) | SFA | ROM |

## External integration owners

| System | R (config) | A (approve) | C (spec) | I |
| --- | --- | --- | --- | --- |
| SAML IdP (3 regional ADs) | PTIT | TG | AI | SFA |
| Facebook Auth Provider | MKT | TG | AI | SFA |
| HIC vendor callout | PTIT | TG | HIC | SFA |
| TAMS export | PTIT | TG | AI | SFA |

## Delivery lifecycle

| Activity | TG | AI | SFA | PTIT | ROM |
| --- | --- | --- | --- | --- | --- |
| Create feature branch + PR | I | R | I | I | I |
| Merge PR → develop | A | I | R | I | I |
| Cut release/* branch | A | I | R | I | I |
| Promote to production | A | I | R | C | C |
| Regional cutover weekend (INT-018) | A | I | R | R | R |
| Post-cutover reconciliation | A | I | C | R | R |
| Handoff to customer admin (Day-2) | A | I | C | C | C |

# Escalation path

Build / test issue → AI diagnoses → TG approves fix scope.

Intent / scope conflict → TG decides; records decisions/.

External dependency blocked → TG escalates to relevant external role (PTIT/MKT/HIC).

Cutover / production issue → PTIT + TG joint call; ROM notified per region.

Compliance / PHI exposure risk → LEG consulted; work halts until cleared.

# Notes

The AI builder never signs off on behalf of a human — it drafts, records, and routes. The Trusted Guide's ratification is the accountable act.

Manual test sign-offs must be a named human — /ql-record-test-execution captures the name, date, and result but the person who ran the scene is the signer.

Legal has veto over PHI exposure — any change touching Medical_History__c or Assessment_Response__c gets a LEG consultation.